Nice — I read the code + analysis you uploaded and used it as the source of truth while building a product plan. Below is a focused, implementation-ready PRD + prioritized feature list (phased) grounded in what’s already implemented in your repo and analysis notebook (topic models: LDA, BERTopic; sentiment: FinBERT, DistilRoBERTa, FinBERT-Tone, PoliBERT; embeddings: BERTweet; extraction: instructor/OpenAI + Pydantic; recommendations via cosine similarity; clustering / similarity search). I cite the notebook where each capability appears so you can trace features back to the code. After the PRD and feature list I give an ordered set of Claude Code prompts you can paste one–by–one to build the product in VSCode.

Caveat: I relied only on your uploaded files for feature grounding and implementation notes. See cited file snippets (examples below).

Executive summary

Build a Data-Journalism Analytics Platform (Python / VSCode) for newsrooms and researchers that analyzes the NYT 21M article corpus (2000–2025) with reusable pipelines for: topic modeling (LDA, BERTopic), multi-model sentiment (FinBERT, DistilRoBERTa, FinBERT-Tone, PoliBERT), entity & structured extraction (LLM + Pydantic via instructor/OpenAI), embedding-based recommendations & similarity (BERTweet embeddings + cosine search), classification & temporal analytics. The platform will be offered as a B2B/B2C SaaS for media orgs (internal dashboards, API + export) and research teams (batch jobs, reproducible notebooks). Implementation can reuse code already in your repo/notebook (data ingestion, LDA, BERTopic, FinBERT/FinBERT-Tone/DistilRoBERTa, BERTweet embeddings, extraction & recommendation chatbot).

Primary target users / personas

- Newsroom Data Journalist (Maya)

  - Role: Staff reporter / data journalist. Needs quick-topic discovery, entity timelines, and a similarity search to find prior coverage & sources.

  - Goals: Rapidly identify story trends, get supporting articles, export evidence for stories.

  - Success metrics: time-to-find relevant past articles ≤ 5 minutes; usable topic clusters in interactive UI.

- Investigative Researcher / Academic (Dr. Chen)

  - Role: Researcher doing longitudinal topic/sentiment studies. Needs reproducible pipelines, model comparisons, exportable datasets.

  - Goals: run multi-model experiments, track topic drift 2000–2025, export CSVs & notebooks.

  - Success metrics: reproducible runs with versioned configs; ability to reproduce yearly BERTopic/LDA outputs.

- Product/Analytics Manager (Liam) at media org

  - Role: Decision-maker evaluating adoption, ROI. Needs dashboards for content performance, reputation monitoring, and model health.

  - Goals: integrate platform into editorial workflow, monitor model drift, measure engagement signals.

  - Success metrics: onboard 1 desk in 3 months; measured uplift in story discovery.

- SaaS Admin / ML Ops (Priya)

  - Role: deploys and maintains pipelines. Needs reproducibility, monitoring, model retrain schedule.

  - Goals: deploy on cloud, schedule daily/weekly jobs, ensure cost/perf balance.

  - Success metrics: <2 hrs downtime/month; retrain jobs automated.

Top-level product goals & success metrics

- Goal 1 — Editorial discovery: Provide fast topic & similarity search across 21M articles. Success: median query latency < 1s (for embeddings search on precomputed vectors), 90% of editors rate results “useful” in pilot.

- Goal 2 — Research-grade reproducibility: Versioned pipelines, exportable artifacts, and Jupyter/Colab reproducibility. Success: ability to re-run a yearly BERTopic experiment and get same top topics with fixed seeds.

- Goal 3 — Multi-model explainability: Expose model-level outputs (LDA keywords, BERTopic topics, FinBERT scores) and model divergence reports. Success: UI shows side-by-side model outputs and per-article comparison.

- Goal 4 — SaaS usability & security: Auth, org accounts, data export, audit logs. Success: basic enterprise features (SSO optional) and secure API.

High-level architecture (brief)

- Data ingestion (CSV parquet) → preprocessing (headline/abstract/lead_paragraph combine + cleanup) → feature store (precomputed embeddings, topic labels, entity extractions) → models (LDA, BERTopic, FinBERT variants, BERTweet) → services: API server + batch jobs → frontend dashboard (React / Streamlit/Gradio for MVP). Notebook + code agent (Claude Code) for iterative dev. Implementation notes and examples are in your notebook.

15–20 User stories (prioritized)

(Use INVEST-style phrasing — each story is testable)

- As a data journalist, I want to run a text search + embedding similarity for a query and get top-k matching NYT articles so I can quickly locate prior coverage. (priority: P0) — uses BERTweet embeddings + cosine similarity.

- As a reporter, I want to view BERTopic and LDA topics for a filtered slice (year + section) so I can spot themes and candidate story angles. (P0) — uses BERTopic + LDA pipelines.

- As a researcher, I want to run yearly BERTopic analysis across a range (2001–2025) and export top topics to CSV so I can do longitudinal analysis. (P0) — your get_yearly_bertopic_summary is a direct starting point.

- As an editor, I want an “entity sentiment dashboard” that shows sentiment distribution per top entity (company, place) across models (FinBERT / FinBERT-Tone / DistilRoBERTa) so I can evaluate reputational risk. (P0) — FinBERT and comparisons implemented in notebook.

- As a newsroom admin, I want scheduled batch jobs to precompute embeddings, topic labels, and sentiment for daily new articles. (P1)

- As a product manager, I want model-comparison reports that highlight articles where models disagree so analysts can inspect edge cases. (P1) — implemented dis-agreement selection in real_estate analysis.

- As a journalist, I want a recommendation chatbot that suggests books / articles given a natural language query. (P1) — repo has a book recommender chatbot built on BERTweet + LLM metadata extraction.

- As a researcher, I want to export topic time series (topic prevalence per year) so I can chart topic drift. (P1)

- As an ML Ops engineer, I want model health metrics (inference times, counts, drift signals) surfaced in an admin panel. (P1)

- As a reporter, I want to click a topic and see the top N supporting articles and the LDA/BERT keywords used for that topic. (P0)

- As a researcher, I want to run entity extraction across a slice and get structured outputs (book_title, author) validated with Pydantic. (P1) — extraction with instructor & Pydantic used successfully in notebook.

- As a data journalist, I want to compute sentiment separately for Opinion vs Business Day articles using PoliBERT/FinBERT respectively, so the analysis is domain-appropriate. (P1)

- As an analyst, I want to cluster opinion pieces into categories (KMeans/DBSCAN/hierarchical) and visualize cluster centroids to surface common themes. (P2) — implemented in notebook.

- As a user, I want to download CSV/JSON of any result (topic set, sentiment distribution, top-k search) for external analysis. (P0)

- As an enterprise buyer, I want team/org level accounts, usage quotas and billing integration. (P2)

- As a researcher, I want to run AB experiments on model parameters (nr_topics, min_topic_size) and save configs + results. (P2)

- As a newsroom editor, I want quick visualizations: word clouds, PCA plots of embeddings, and intertopic distance maps (BERTopic). (P1) — examples exist in notebook.

- As an analyst, I want to label a subset of articles and train a classifier (DistilBERT) to predict article type or topic to speed up future categorization. (P2)

Functional requirements (FR)

- FR-001 Data ingestion: ingest CSV / parquet and materialize cleaned articles_df (headline, abstract, lead_paragraph, pub_date, section_name, type_of_material, _id). (exists in notebook).

- FR-002 Preprocessing: combine & clean text, remove artifacts like 'nan nan nan', tokenization helpers. (exists).

- FR-003 Topic pipelines: LDA pipeline (gensim LdaMulticore) and BERTopic pipeline with reproducible parameters (seed, passes, nr_topics). (exists).

- FR-004 Sentiment suite: support multiple sentiment models (FinBERT, FinBERT-Tone, DistilRoBERTa, PoliBERT) with per-model outputs and side-by-side comparison. (exists).

- FR-005 Extraction API: LLM extraction functions with Pydantic validation (book_title, author_name, podcast_name). (exists).

- FR-006 Embeddings store: precompute & store BERTweet embeddings (or other sentence transformers) for fast nearest neighbors. (exists).

- FR-007 Similarity & recommendation API: cosine similarity search, recommend_books(query_text) & chatbot interface. (exists).

- FR-008 Clustering & visualization: KMeans/PCA, hierarchical, DBSCAN; wordcloud generation, BERTopic intertopic maps. (exists).

- FR-009 Export and reproducibility: export to CSV/Parquet/Notebook; config versioning.

- FR-010 Multi-tenant SaaS features: org accounts, dataset isolation, role-based access, usage metrics.

Non-functional requirements (NFR)

- NFR-001 Performance: embedding nearest neighbor queries (on precomputed vectors) <= 1s for top-10.

- NFR-002 Scalability: pipeline supports incremental updates and horizontal scaling for embeddings and inference.

- NFR-003 Reproducibility: experiments are deterministic by default (seeded) and exportable.

- NFR-004 Security & privacy: API keys stored securely; logs redacted.

- NFR-005 Observability: logs, model latency metrics, error rates, drift detection alerts.

- NFR-006 Maintainability: modular pipelines, unit tests, CI.

- NFR-007 Cost control: GPU usage only for training, CPU inference where possible.

Timeline: MVP / Phase 2 / Phase 3 (12–24 weeks plan)

Short plan with sprint style milestones. MVP = 8–10 weeks.

MVP (weeks 0–8) — targeted to editorial users

- Week 0: Repo scaffold + data ingestion + preprocessing (reproduce articles_df loading & clean).

- Week 1–2: Precompute BERTweet embeddings on a sample + implement cosine similarity API and a simple CLI search.

- Week 3–4: Add BERTopic + LDA pipelines for dynamic slices (year + section) with reproducible configs; basic UI pages to run them and view topics/wordclouds.

- Week 5: FinBERT sentiment pipeline + per-section model mapping (Opinion → PoliBERT; Business → FinBERT). Show per-article labels and simple dashboard.

- Week 6–8: Book recommendation chatbot demo using recommend_books() & LLM extraction for metadata; complete API + user docs for MVP.

Phase 2 (weeks 9–16) — scale, reliability, discovery features

- Full corpus processing (incremental), embeddings DB (Faiss or Milvus), job scheduling.

- Model comparison dashboard (per-article disagreements), entity sentiment dashboard (by entity).

- Enhanced UI: intertopic distance map, export features, user accounts.

- Add classification training workflow (DistilBERT fine-tuning) and AB experiment runner.

Phase 3 (weeks 17–24+) — enterprise features and productization

- Multi-tenant SaaS, SSO, billing, SLA, monitoring.

- Add retraining workflows with human-in-the-loop labeling & active learning.

- Add production-grade streaming ingest (Kafka), near-real-time analytics, and advanced explainability (saliency, counterfactuals).

Prioritized Feature List (by phase) — organized by category

Each feature: ID | Short title | Description | Complexity (L/M/H) | Dependencies | Success criteria

I list representative features; you can expand into epics & tickets later.

Topic modeling

- TM-01 (MVP) — Yearly BERTopic job

  - Description: run BERTopic for a year+section and produce topic list, counts, intertopic map.

  - Complexity: M

  - Dependencies: BERTopic, sentence-transformers, preprocessed docs.

  - Success: CSV + interactive intertopic map and top 10 topics per year.

- TM-02 (MVP) — LDA baseline pipeline

  - Description: gensim LdaMulticore pipeline for quick baselines, same input as BERTopic.

  - Complexity: M

  - Dependencies: gensim, preprocessed corpus.

  - Success: LDA topics available, keywords match notebook results.

- TM-03 (Phase2) — Topic drift / time series export

  - Complexity: M

  - Dependencies: TM-01 outputs, aggregator.

  - Success: time series CSV, plot UI.

Sentiment & tone

- SN-01 (MVP) — FinBERT/FinBERT-Tone/DistilRoBERTa suite

  - Description: run multiple financial sentiment models and surface per-article labels and per-entity aggregation.

  - Complexity: H (model management + batch compute)

  - Dependencies: transformers, torch, preprocessing.

  - Success: clear per-article labels and dashboard showing model disagreements.

- SN-02 (MVP) — PoliBERT (Opinion) pipeline

  - Description: use PoliBERT for slant detection on Opinion pieces.

  - Complexity: M

  - Dependencies: transformers, tokenizer, GPU optional.

  - Success: per-article slant labels and distribution charts.

Recommendations & similarity

- REC-01 (MVP) — Embedding store + cosine search (BERTweet)

  - Description: precompute BERTweet embeddings; query embedding → top-k similar articles.

  - Complexity: M

  - Dependencies: BERTweet model, Faiss/NumPy store.

  - Success: median top-5 query latency < 1s on sample.

- REC-02 (MVP) — Book recommendation chatbot

  - Description: recommend_books(query_text) with LLM-extracted metadata shown; interactive CLI/Gradio.

  - Complexity: M

  - Dependencies: BERTweet embeddings, extract_book_author_llm, instructor/OpenAI.

  - Success: functional demo with top-5 accurate matches.

Extraction & structured data

- EX-01 (MVP) — LLM extraction + Pydantic validation

  - Description: extraction helpers (book titles, podcast names) using instructor/OpenAI + Pydantic schemas (high success rate achieved in notebook).

  - Complexity: M

  - Dependencies: instructor, OpenAI creds, pydantic.

  - Success: >99% extraction success on sample, automated logs for fails.

- EX-02 (Phase2) — Extraction API + bulk mode

  - Complexity: M

Classification & clustering

- CL-01 (Phase2) — DistilBERT fine-tune classifier (topic / section)

  - Complexity: H

  - Dependencies: HuggingFace training infra, labeled data.

  - Success: >85% on holdout.

- CL-02 (MVP) — Clustering (KMeans, DBSCAN, hierarchical) for opinion pieces

  - Complexity: M

  - Dependencies: embeddings, PCA for visualization.

  - Success: stable clusters and representative headlines.

Temporal & visualization

- TV-01 (MVP) — Exportable time series and charts (topic prevalence, sentiment by year)

  - Complexity: L

  - Dependencies: topic & sentiment outputs.

  - Success: CSV + plots.

- TV-02 (Phase2) — Model comparison visualization & disagreement inspector

  - Complexity: M

  - Dependencies: SN-01 outputs.

Platform & infra

- PL-01 (MVP) — API server + CLI + VSCode dev scaffold

  - Complexity: L

  - Dependencies: FastAPI/Flask, docs, unit tests.

  - Success: local dev server with endpoints for search, topics, sentiment.

- PL-02 (Phase2) — Embedding DB (Faiss/Milvus), job scheduler (Airflow/Cron), basic multi-tenant auth.

  - Complexity: H

Success metrics for the platform (KPIs)

- Query latency (embedding search): median ≤ 1s (sample)

- Topic pipeline reproducibility: identical results with same seed in 95% of runs

- Extraction accuracy (book/podcast metadata): ≥ 99% on sample (notebook achieved ~99.96%).

- User satisfaction: 80%+ editors find topic discovery “useful” in pilot.

- Deployment: MVP org onboarded within 3 months.

Developer setup & implementation notes (practical)

- Language: Python 3.10+

- Dev environment: VSCode, virtualenv or Poetry.

- Key libs (seen in notebook): pandas, gensim, bertopic, sentence-transformers, transformers, torch, hdbscan, umap-learn, wordcloud, sklearn, faiss (or Milvus).

- Model seeds & deterministic flags: set random_state & seeds for gensim/LDA, BERTopic, sklearn.

- Data storage: parquet files for preprocessed articles + vector store for embeddings.

- Use Claude Code as coding agent for stepwise implementation (prompts below).